Product Requirements Document

Reddit Audience Intelligence Platform

The GummySearch Successor

Version 1.0

April 2026

| Document Status | Draft |
| --- | --- |
| Target Launch | 4 Weekends (32-40 hours) |
| Budget | $100 |
| Revenue Target | $500 MRR in 90 days |

# 1. Executive Summary

## 1.1 Problem Statement

GummySearch, the leading Reddit audience research tool, shut down in November 2025 after failing to secure a commercial Reddit API agreement. This left 135,000 registered users without a solution for:

- Discovering relevant subreddits for their products

- Understanding what Reddit communities actually care about

- Crafting messages that resonate rather than trigger bans

- Monitoring conversations without manual scrolling

## 1.2 Proposed Solution

Build a Reddit Audience Intelligence platform that provides AI-powered audience briefs using Arctic Shift's free Reddit archive (2.5 billion items through February 2026) and Claude API. This approach bypasses the $12,000/year commercial API that killed GummySearch while delivering the core value users paid $35K MRR for.

## 1.3 Key Differentiators

- No API dependency risk: Built on freely available Arctic Shift archive data

- AI-native analysis: Claude-powered insights, not just data aggregation

- Actionable output: Audience briefs with specific language patterns and content strategies

- Dogfoodable: Use the tool to market the tool on Reddit

## 1.4 Success Metrics

| Metric | Target (90 days) | Stretch Goal |
| --- | --- | --- |
| Monthly Recurring Revenue | $500 MRR | $1,000 MRR |
| Paying Customers | 15-20 users | 30+ users |
| Free Users | 500 users | 1,000 users |
| Conversion Rate | 3-4% | 5%+ |

# 2. Market Analysis

## 2.1 Market Opportunity

GummySearch validated the market with $35K MRR and 135,000 users before shutdown. The competitive landscape has fragmented:

- Lead gen tools (Subreddit Signals, Redreach): Focus on finding posts to reply to, not audience understanding

- Social listening platforms (Brand24, Awario): Treat Reddit as an afterthought, miss threaded conversations

- Free tools (F5Bot, SubredditStats): Basic functionality, no AI analysis

The integrated research pipeline GummySearch pioneered—Discover → Analyze → Understand → Monitor—remains unreplicated.

## 2.2 Target Customer

Primary: Solo founders and indie hackers (1-3 person teams) building SaaS, mobile apps, or creator tools who want to find customers on Reddit without getting banned.

Demographics: Pre-revenue to early-revenue ($0-5K MRR), technical builders, active on Indie Hackers/Twitter

Pain Level: High—spending 2+ hours daily on manual Reddit research, getting accounts banned

Budget: $29-59/month (validated by GummySearch pricing)

Frequency: Weekly to daily usage for active Reddit marketers

## 2.3 Competitive Analysis

| Tool | Focus | Price | Discovery | AI Analysis |
| --- | --- | --- | --- | --- |
| Subreddit Signals | Lead gen | $20-50/mo | No | Intent only |
| F5Bot | Alerts | Free | No | No |
| Brand24 | Listening | $149+/mo | No | Sentiment |
| SparkToro | Audience | $50-300/mo | Partial | No |
| Our Tool | Research | $29-59/mo | Yes | Full briefs |

# 3. Product Vision

## 3.1 Vision Statement

"Understand any Reddit audience in 60 seconds."

We help founders stop guessing what Reddit communities want and start speaking their language. Every audience brief is a shortcut past months of lurking.

## 3.2 Core Value Proposition

Transform days of manual Reddit research into a 60-second AI-generated audience brief that tells you:

- What problems this community actually cares about (with real quotes)

- How to speak their language (not marketing-speak)

- What content gets engagement vs. downvotes

- The unwritten rules that prevent bans

## 3.3 Product Principles

- Actionable over comprehensive: Better to give 5 specific insights than 50 data points

- Evidence-based: Every insight backed by real quotes from the community

- Platform-resilient: Never depend on APIs that can be revoked

- Dogfood-first: We use our own tool to market on Reddit

# 4. Feature Requirements

## 4.1 MVP Features (P0)

### 4.1.1 Subreddit Discovery

Users enter a product description and receive a ranked list of 15-20 relevant subreddits.

- Input: Product description (20-2000 characters), optional target audience

- Output: Subreddits ranked by relevance score (0-100)

- For each subreddit: Name, subscribers, relevance reasoning, promo tolerance, suggested angle

- Data source: Arctic Shift subreddit metadata (22M subreddits)

### 4.1.2 Audience Brief Generation

Users select a subreddit and receive a comprehensive AI-generated audience brief.

Brief Sections:

- Audience Snapshot: 2-3 sentence summary of who this community is

- Pain Points (4-6): Recurring problems with intensity scores and real quotes

- Language Patterns (4-6): "Say this, not that" with context

- Content Strategy: What works, what fails, best posting times

- Mentioned Products: Tools/products discussed with sentiment

- Rules Summary: Promo policy, enforcement level, workarounds

- Next Steps: 4 specific, actionable recommendations

### 4.1.3 User Authentication

- Email/password authentication via Supabase Auth

- Magic link option for passwordless login

- Protected routes for dashboard and brief generation

### 4.1.4 Usage Limits & Billing

| Feature | Free | Starter ($29/mo) | Pro ($59/mo) |
| --- | --- | --- | --- |
| Audience Briefs/month | 2 | 10 | Unlimited |
| Tracked Subreddits | 3 | 10 | 50 |
| Discovery Sessions | 5 | Unlimited | Unlimited |
| Daily Digest Email | No | No | Yes |

## 4.2 Post-MVP Features (P1)

- RSS Monitoring: Track new posts in selected subreddits via RSS feeds

- Intent Classification: AI-powered buyer intent scoring (0-100) on new posts

- Daily Digest Email: Curated high-intent posts delivered each morning

- Brief Library: Save and organize generated briefs

- Brief Comparison: Side-by-side view of multiple subreddit briefs

## 4.3 Future Features (P2)

- Team accounts with shared briefs

- API access for programmatic brief generation

- Chrome extension for in-context research

- Slack/Discord integration for alerts

- Multi-platform expansion (Hacker News, Indie Hackers)

# 5. Technical Architecture

## 5.1 Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 14+ (App Router), React, Tailwind CSS, shadcn/ui |
| Backend | Next.js API Routes, Supabase Edge Functions |
| Database | Supabase (PostgreSQL) with Row Level Security |
| Authentication | Supabase Auth (email/password, magic links) |
| AI/ML | Anthropic Claude API (claude-sonnet-4-20250514) |
| Data Source | Arctic Shift Reddit Archive (Hugging Face) |
| Payments | Dodo Payments (subscriptions, webhooks) |
| Email | Resend (transactional, daily digests) |
| Hosting | Vercel (free tier) |

## 5.2 Data Architecture

The platform uses a hybrid data strategy to avoid Reddit API dependency:

- Arctic Shift Archive: 2.5 billion Reddit items through February 2026. Subreddit metadata (22M), rules (345K), historical posts and comments.

- RSS Feeds: Real-time new posts via .rss endpoints (no API key required)

- Supabase Cache: Processed subreddit metadata and generated briefs

## 5.3 API Architecture

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/subreddits/discover | AI-powered subreddit discovery |
| POST | /api/briefs/generate | Generate audience brief for subreddit |
| GET | /api/briefs | List user's saved briefs |
| POST | /api/monitoring/feeds | Add subreddit to monitoring |
| POST | /api/webhooks/dodo | Handle payment webhooks |

## 5.4 Security Considerations

- Row Level Security: All Supabase tables protected by RLS policies

- API Rate Limiting: Discovery (10/hr), Brief generation (5/hr), General (60/min)

- Webhook Verification: HMAC signature validation on Dodo webhooks

- Input Validation: Zod schemas on all API inputs

# 6. User Experience

## 6.1 User Flows

### 6.1.1 New User Onboarding

- User lands on homepage via Reddit/IH post

- Enters product description in hero discovery form

- Views subreddit recommendations (no signup required)

- Clicks to generate brief → prompted to create account

- Creates account, generates first brief (free tier)

- Hits limit after 2 briefs → upgrade prompt

### 6.1.2 Brief Generation Flow

- User selects subreddit from discovery results

- System checks for cached brief (< 30 days old)

- If not cached: fetch Arctic Shift data → Claude analysis

- Display brief with collapsible sections

- User can copy, download PDF, or save to library

## 6.2 Key Screens

- Landing Page: Hero with discovery form, sample brief preview, pricing, social proof

- Dashboard: Quick stats, recent briefs, discovery shortcut, usage meter

- Discovery Page: Product description input, subreddit results with filters

- Brief View: Full audience brief with interactive sections

- Monitoring Page: Tracked subreddits, matched posts, digest settings

- Settings: Account, subscription management, preferences

# 7. Business Model

## 7.1 Pricing Strategy

|  | Free | Starter | Pro |
| --- | --- | --- | --- |
| Price | $0 | $29/month | $59/month |
| Audience Briefs | 2/month | 10/month | Unlimited |
| Tracked Subreddits | 3 | 10 | 50 |
| Discovery | 5 sessions | Unlimited | Unlimited |
| Daily Digest | No | No | Yes |
| Priority Support | No | Email | Email + Chat |

## 7.2 Revenue Projections

Path to $500 MRR:

- 9 Pro users ($59) = $531 MRR

- 17 Starter users ($29) = $493 MRR

- Mix: 5 Pro + 8 Starter = $527 MRR

Based on GummySearch data and typical SaaS conversion rates (2-4%), reaching $500 MRR requires approximately 500-1000 free users.

## 7.3 Cost Structure

| Expense | Monthly Cost |
| --- | --- |
| Claude API (@ $2-3/active user) | ~$50-100 at 30 paying users |
| Supabase (free tier initially) | $0-25 |
| Vercel (free tier initially) | $0-20 |
| Resend (email) | $0-20 |
| Domain | ~$1 |
| Total | $50-166/month |

At $500 MRR with ~$100 costs, gross margin is approximately 80%.

# 8. Go-to-Market Strategy

## 8.1 Launch Strategy

The product launch leverages the tool itself (dogfooding) to generate organic distribution:

### Phase 1: Validation (Week 0)

- Manually create 3 audience briefs for popular niches

- Post as free resources on r/SaaS, r/Entrepreneur, r/indiehackers

- Collect email signups and validate willingness to pay

### Phase 2: Soft Launch (Week 4)

- Release subreddit discovery as free tool

- Share build-in-public updates on Twitter/X and Indie Hackers

- Use tool to research best subreddits for launch posts

### Phase 3: Product Hunt Launch (Week 5-6)

- Full product launch on Product Hunt

- Coordinated posts on target subreddits

- Email launch to validation list

## 8.2 Distribution Channels

- Reddit (dogfooding): Use the tool to identify and engage in relevant subreddits

- Indie Hackers: Build-in-public updates, milestone posts, community engagement

- Twitter/X: Build-in-public content, audience briefs as shareable content

- Product Hunt: Launch day spike and ongoing discovery

- SEO: "GummySearch alternative" and related keywords

## 8.3 Content Strategy

The recursive narrative: "I built a tool to understand Reddit audiences, used it to market itself, and here's what I learned."

- Free audience briefs: Publish briefs for popular niches as lead magnets

- Build-in-public updates: Weekly progress with specific metrics

- Case studies: "How I used [tool] to find my first 10 Reddit customers"

- Reddit marketing guides: Educational content driving tool awareness

# 9. Development Timeline

## 9.1 Sprint Overview

| Sprint | Focus | Deliverables |
| --- | --- | --- |
| Week 0 | Validation | 3 manual briefs, Reddit posts, email signups |
| Weekend 1 | Foundation | Database, auth, subreddit discovery MVP |
| Weekend 2 | Core Feature | Audience brief generation + display |
| Weekend 3 | Intelligence | RSS monitoring, intent classification, digest |
| Weekend 4 | Launch | Payments, landing page, deployment |

## 9.2 Detailed Task Breakdown

See TASKS.md for complete task-level breakdown with checkboxes.

### Weekend 1: Foundation (8-10 hours)

- Deploy Supabase schema with RLS policies

- Implement authentication flow

- Ingest Arctic Shift subreddit metadata (top 100K)

- Build discovery API route with Claude integration

- Create discovery UI components

### Weekend 2: Core Feature (8-10 hours)

- Set up Arctic Shift data fetching

- Implement brief generation API with Claude prompts

- Build AudienceBrief display component with all sections

- Add caching for popular subreddit briefs

- Create briefs listing and detail pages

### Weekend 3: Intelligence (8-10 hours)

- Implement RSS feed parsing

- Build intent classification with Claude

- Create daily digest generation

- Set up Resend email templates

- Build monitoring management UI

### Weekend 4: Launch (8-10 hours)

- Integrate Dodo Payments (checkout, webhooks, portal)

- Implement usage limits and upgrade flows

- Create landing page with pricing

- Deploy to Vercel production

- Set up error monitoring and analytics

# 10. Risks & Mitigations

| Risk | Severity | Impact | Mitigation |
| --- | --- | --- | --- |
| Arctic Shift stops updating | Medium | Historical data becomes stale | RSS supplements real-time; analysis layer is core value, not data freshness |
| Claude API costs exceed revenue | Medium | Negative unit economics | Aggressive caching (30-day briefs), batch processing, usage limits |
| Users churn after 1 brief | High | Low LTV, unsustainable MRR | Add monitoring value, monthly brief refreshes, content strategy updates |
| Competition copies approach | Low | Commoditization | Move fast, build community, prompt quality is IP |
| Reddit blocks RSS | Low | No real-time monitoring | Historical analysis remains; position as research tool not monitoring |
| Low conversion rate | Medium | Slow path to $500 MRR | Offer day passes ($5), lifetime deals, agency pricing |

# 11. Success Criteria

## 11.1 Launch Success (Week 4)

- Product deployed and functional on production

- Payments working end-to-end

- First 50 free users acquired

- First paying customer

## 11.2 90-Day Success

- $500 MRR achieved

- 500+ free users

- 15-20 paying customers

- 3-4% conversion rate

- <5% monthly churn

## 11.3 12-Month Vision

- $3-5K MRR (acqui-hire territory)

- Multi-platform expansion (HN, IH)

- Team/agency tier launched

- Listed on Acquire.com or acquisition discussions

# 12. Appendix

## 12.1 Reference Documents

- CLAUDE.md - Project specifications for Claude Code

- DATABASE.md - Complete Supabase schema

- API.md - API route documentation

- TASKS.md - Development task breakdown

- PROMPTS.md - Claude AI prompts

- DODO_PAYMENTS.md - Payment integration guide

- WEEK0_VALIDATION.md - Pre-build validation guide

## 12.2 External Resources

- Arctic Shift: https://huggingface.co/datasets/open-index/arctic

- Dodo Payments: https://dodopayments.com

- Supabase: https://supabase.com

- Claude API: https://docs.anthropic.com

## 12.3 Glossary

- Audience Brief: AI-generated report on a subreddit's community characteristics

- Arctic Shift: Open-source archive of Reddit data available on Hugging Face

- Dogfooding: Using your own product to market itself

- Intent Classification: AI analysis of buyer intent in Reddit posts

- MRR: Monthly Recurring Revenue

- RLS: Row Level Security (Supabase/PostgreSQL feature)